| **Project/ETL** | **Status** | **Open Item(s)** | **Blocker(s)** | **Time to Complete** |
| --- | --- | --- | --- | --- |
| **Dailies** | **COMPLETE** Ready for CCD team testing next week | * **Archive not in place (Planned for Sprint)** * **Date-based file pickup not working properly** * **Sequence Issue with tin table** | **DB Not in Sync** | One Sprint |
| **Weeklies** | **FAILED** Failed again over weekend | * **Archive not in place (Planned for Sprint)** * **Ordering Issue** * **Sequence Issue** | **DB Not in Sync** | One Sprint |
| **DIAL** | **IN PROGRESS** Unit Test complete, Combo\_risk.sql modified | * **1576115: AGI\_TPI\_IND** * **Need to work with Chinmaya to schedule jobs in ECP** * **Implement AGI TPI indicator changes** | **ONS Error: Port 6200** **Database Issues** | One Sprint |
| **SIA** | **IN PROGRESS** Multiple components completed, working on reports | * **Email for Report / Request Accruals** * **Need to work with Chinmaya to schedule jobs in ECP** * **Adding TRAIL logic for error response codes (1-7)** | **No Blockers** | One Sprint |

**Project Status Summary - July 29, 2025**

**Summary Response for Each Project:**

**📋 Dailies:**

**Status:** Completed and ready for testing. The CCD team can begin testing next week. However, archive functionality is not in place and there are issues with date-based file pickup and sequence handling in the tin table.

**📅 Weeklies:**

**Status:** Currently failing with weekend execution failures. Has ordering and sequence issues that need resolution. Archive functionality also needs implementation. Database synchronization issues are blocking progress.

**🔄 DIAL:**

**Status:** Unit testing completed and combo risk SQL has been modified. However, facing ONS port 6200 errors and database connectivity issues. Key task 1576115 (AGI\_TPI\_IND) needs completion and coordination with Chinmaya for ECP job scheduling.

**📊 SIA:**

**Status:** Good progress with multiple components completed including SIA Outbound, Extract, Inbound, Error Processing, and Accruals/Updates. Currently working on report formatting and email functionality. Adding TRAIL logic for error response codes and need coordination with Chinmaya for job scheduling.

**🚧 Key Blockers Across Projects:**

* **Database Issues:** DB not in sync, performance issues, ONS port 6200 errors
* **Infrastructure:** Need coordination with Chinmaya for ECP job scheduling
* **Archive Implementation:** Not in place for multiple projects